ccNSO activity overview (work plan)

Monthly overview

Version: July 2015

	Overview ccNSO policy (related) activities version July 2015

	Activity
	Description
	Initiated
	Target Date
	Chair/

owner
	Actions/status

dependency

	Framework of Interpretation 
	Closing/Final report
	
	28 February 
	Keith Davidson
	Board decision 25 June  on Adoption FOI, and directing Staff to start implementation. 



	
	Implementation FOI Recommendations.

	June 2015

	Pending
	Keith Davidson
	ccNSO Council appointed Becky Burr and Keith Davidson as implementation advisory team.

	IDN ccPDP
	Complete review of EPSRP
	February 2015
	Pending
	ICANN Staff
	Results of review od Fast Track process  to inform ICANN staff on  preparing Board paper

	
	Adoption of IDNccTLD proposed policies (Board paper)
	
	Pending
	Issue Manager 
	Board report submitted October 2013.

Board Vote anticipated June 2015 pending 

 outcome review Fast Track experiment with second panel. 

	
	WG to provide guidance on split decision lower –upper case, other elements second panel 
	Prepare decision on WG by 20 August
	TBD
	
	Board Decision June 2015, requesting the ccNSO to provide guidance together, including GAC and SAC in process.

	Retirement of ccTLD PDP
	To be launched 
	To be determined
	Post implementation FOI/completion of Stewardship Transition
	Chair of the ccNSO (managing the work plan)
	According to DRD WG Final Report: PDP awaiting outcome implementation of FoI WG recommendations 

	Independent Appeals Mechanism
	To be launched
	To be determined
	Post implementation FOI/completion of Stewardship Transition
	Chair of the ccNSO (managing the work plan)
	As part of the CWG Stewardship and CCWG Accountability work potential need for Independent appeals mechanism became apparent. Was also identified by FOIWG

	CCWG Use of Country and Territory Names
	WG progress
	February 2015
	October 2015
	Annebeth Lange, Paul Szyndler
	Discussion Feasibility and development of framework decision CCWG, to commence in BA.

	
	Decision on proposed framework
	
	March 2016
	Community and Council 
	Decision on Framework

	
	
	
	
	
	


	ccTLD community related activities version July 2015

	Activity
	Description
	Launch date
	End Date
	Owner
	Description

	ccWG Framework of principles
	Draft charter WG
	
	March 2014
	Becky Burr
	Charter is adopted

Call for volunteers send out.

Appointment of volunteers on agenda April 2014

	
	Framework of Principles
	22 May 2014
	Pending
	Becky Burr
	Initial discussion have started, in progress, captures evolution through CCWG IG, CWG Stewardship and CCWG Accountability

	Tech WG
	Tech Day programme @ ICANN meetings    Eberhard Lisse    Tech WG.

	Strategic and Ops plan
	Submissions SOP WG on ICANN Strategic and Operating Plan and Budget
Call for volunteers post BA meeting
	June 2015 2015
	August 2015.  
	Giovanni Seppia
	Prepare for BA meeting (meeting with Board, and other SO’s and ACs, meeting with staff) Completed
Additional call for volunteers send out appointment scheduled for VCouncil meeting August 2015


	CCWG Geographic Regions Final Report
	The ccNSO Council supported recommendations of the Geographic Regions WG Final Report
	
	June 2015
Dublin meeting
	
	Appointment new chair, Preparing Submission of Final Report to the Board envisioned by Dublin meeting

	Secure Implementation Incident response repository WG, phase 1
	Implementation of repository Phase 1
	
	Ongoing
	Cristian Hesselman
	Implementation of contact repository 

	
	Evaluate and Review 
	April 2015
	August 2015
	Cristian Hesselman
	Evaluate and Review Phase 1 methodology.

Final reporting, will include method for review and need to create governance/oversight

Final report will be presented by August 2015 Council meeting

	
	Draft charter Oversight and Governance Committee,
Prepare call for volunteers
	June 2015
	August 2015
	Cristian Hesselman
	Draft charter to be resented by Augsut 2015, once adopted, call for volunteers committee. SECIR will act as Oversight Committee (interim basis) up and until Committee is appointed

	 Secure Implementation Incident response repository WG, phase 2
	Design Add-on’s, including secure messaging
	June 2016
	
	
	TBC’ed Follow-up Phase 1
SECIR will conclude to keep SECIR as is for one year to gain experience

	CCWG IG
	Cross-community WG focusing on all Internet Governance events with exception of IANA Stewardship Transition and Accountability
	
	On going
	Co-chair Young-Eum Lee
	Appointment new co-chair, no-obejection interpretation of charter by ccNSO one of the chartering organizations

	ISTACC (IANA Stewardship Transition & Accountability Coordination Committee
	Coordinate activities CWG and CCWG’s
	27 March 2014
	On going
	Chair of the ccNSO
	Portal for information relating to transition process and accountability process. Meets every two weeks. Membership ex-officio


	IANA Stewardship coordination committee
	
	October 2014
	 On going
	Lise Fuhr
	Weekly meeting ccNSO appointed members CWG Stewardship

	CWG Stewardship 
	Develop proposal Cross-community Names related Function  
	
	Dublin 2015
	Lise Fuhr
	ccNSO appointed members + participants not available for other activities.
Inform 


	
	Decision making ccNSO 
	February  2015
	Dublin  2015
	Chair of the ccNSO 
	Review Decision BA meeting: check whether conditionality has been met 

	CCWG enhancement ICANN’s accountability
	Process Parallel, interdependent (partially overlapping)

IANA Oversight Transition process
	6 May 2014
	
	Mathieu Weill
	ccNSO appointed members + participants, not available for other activities.
Second Public comment on proposed mechanisms etc. Starts End July 2015- closure end August 2015. 

	
	Decision making ccNSO 
	June 2015
	October 2015
	Chair of the ccNSO 
	Preparing and taking decision on proposal developed by CCWG
Decision envisioned by October 2015 ( Dublin meeting)

	ICG Process
	Combining proposals
	June 2015
	October 2015
	Keith Davidson (ICG lead)
	Public comment on consolidated proposal

Consultation ccNSO final ICG proposal

	Implementation Stewardship Transition Proposal and Enhancement ICANN Accountability
	Assumption is ccNSO will participate in efforts to monitor and review implementation. 
	TBD
	
	TBD
	Placeholder


	Overview Administrative Activities July 2015

	Activity
	Description
	Launch
	Target Date
	Chair/ owner
	Pending action/status/dependency

	ccNSO Council meetings
	Monthly Council meetings 
	
	Ongoing
	Chair of the ccNSO
	Monthly Council meeting focusing on administration of the ccNSO

	Council Elections
	Council election FY 2016
	September 2015
	January 2016
	Election manager
	Appointment of Election manager, approval of timeline August 2015

Call for Nominations September 2015 



	Board member Election
	NA
	
	
	
	

	Meetings Programme
	Review Survey BA meeting
	June 2015
	September  2015
	Katrina Sataki
	Review and analysis of meeting survey and prepare responses to community

Completed

	
	Prepare ccNSO Dublin  Meeting
	June  2015
	October 2015
	Katrina Sataki
	Prepare Agenda for BA meeting.

First draft agenda published 

	
	Meeting Strategy 
	June 2015
	October 2015
	Katrina Sataki
	Prepare and conduct discussion on ccNSO meeting strategy, in particlur regarding “meeting B”

	Assign

Council roles and responsibilities
	February 2015
	
	 March 2015
	Chair of the ccNSO
	Completed

	Council Triage Committee
	
	
	Ongoing
	Katrina Sataki, Margarita Valdes, 

Celia Lerman Friedman.
	Triage committee has submitted set of recommendations. 
Overview of recommendations see:
http://ccnso.icann.org/about/council/decisions.htm 

	Membership Application
	Processing and prepare for Council approval of membership applications
	
	Ongoing
	Jordi Iparraguirre
	Ongoing

	ccNSO Travel Funding Committee
	Processing applications Dublin meeting
	June 2015
	July 2015
	Travel Funding Committee ( Dotty, Katrina, Jordi)
	

	Rules and Guidelines update
Committee
	Update ccNSO Guidelines, and improvement voting system
	December 2014
	TBD
	Katrina Sataki
	Prioritization of review o f Guidelines.

First set of Guidelines reviewed and to be updated. 

Prepare progress report for BA meeting
Guideline SOP archived

	
	Call for additional volunteers
	June 2015
	August 2015
	Staff
	Call for additional volunteers, to be appointed by Council at August 2015 meeting

	ccNSO Workplan update and review
	Update overview of activities and adjust portfolio for 2015-2016 timeframe
	1 March 2015
	26 March 2016
	Chair of the ccNSO
	Monthly update
May 2015 version



	Update ccNSO Rules and Guidelines to include IDN ccTLD in ccNSO
	The current set of Rules and Guidelines needs to be updated to reflect the updates to Article IX and Annex B of the ICANN Bylaws as a result of inclusion of IDN ccTLD in the ccNSO
	
	Post Buenos Aires meeting (in conjunction with adoption of the changes to Article IX and Annex B of the ICANN Bylaws resulting from the IDN ccTLD ccPDP.
	Chair
	After adoption of IDN ccPDP by the Board, in conjunction amendment of the ICANN Bylaws Article IX and Annex B


