# ccNSO work portfolio FY 14-15

Included is the list of projects and activities. This is combination of the output of the ccNSO Council Workshop in Singapore (23 march 2014), the list of projects and activities carried over from this year, and recurring activities (such as Council elections).

The projects and activities are clustered. Each of the clusters has been assigned a priority on the basis of the workshop: the lower the number the higher the priority.

The cluster of activities around Coordination and ccNSO Administration, which includes ongoing tasks and activities have not been assigned a priority due to their nature.

Another overview - in the format of a mind map - is included in Annex A and B. Each of the Clusters has been assigned:

- Priority

- Expected start date and duration

- Owner/leader

- Staff support

The Mind Map in Annex A is at the level of clusters of projects and activities

Annex B also the projects/activities in the clusters are shown.

# Overview and list of clustered projects and ongoing activities

# IANA Transition Process: Priority 1

## Define principles & Requirements

## Define ccTLD Process

## Interact with ICANN Process

## Support/closure of Outcome

## Monitor Implementation

# Accountability: Priority 2

## Discussion associated with IANA transition

## ccNSO Internal (priority 4= program ccNSO Guidelines/Governance)

# ccNSO Policy related Program: Priority 2

## IDN ccPDP

### Board Vote

### Supplemental Recomm Similarity

### IDN Variant management

## FOI WG program

### Final Report Consent

### SIP project

#### Final SIP

### Revocation

#### Final revocation

### IANA Report &Terminology

#### Glossary

#### IANA

### Final Report

## ccPDP Retirement (TBD)

# Position paper and Statements

# Internet Governance Program: Priority 3

## Participation ccWG IG

## ccNSO Statement High Level Recommendations

## ITU Plenipot

## WSIS +10

## ccWG Internet Governance

# Joint Activities Program: Priority 3

## Framework ccWG

## Geographic Regions

### Final Report

## ccWG Country Names

# ccNSO Guidelines/Governance Program: Priority 4

## Quorum Rule

## Review of Guidelines terms

Update Rules in general

# ccTLD related projects: Priority 5

## IDN Variant project

### Enhance visual similarity process

### Label generation ruleset

### Update IDN ccTLD process

## Universal Acceptance

## Tech Day: Priority 3

### Update charter

### Tech Day

# SO/AC activities: Priority 6

## GAC

# ALAC

# GNSO

# ccNSO Coordination: Ongoing

## WorkPlan

## Triage Committee

## Roles and Responsibilities

# Administration of the ccNSO: Ongoing

## Council elections

## Board Election

## Council meeting

### Conference calls

### f-2-f

### Workshop

## ccNSO Meetings

### London

#### Agenda

#### Logsitics

### Los Angeles

#### Agenda

#### Logsitics

### AF meeting 2015

#### Agenda

#### Logsitics

### LAC 2015

#### Agenda

#### Logsitics

## Members Application

## ccNSO Travel Funding