# IANA Functions Contract

# SOW Summary

# BACKGROUND

Purpose is to maintain the continuity and stability of services related to certain interdependent Internet technical management functions, known collectively as the Internet Assigned Numbers Authority (IANA).  The interested and affected parties include, but are not limited to, the multi-stakeholder, private sector led, bottom-up policy development model for the domain name system (DNS) that the Internet Corporation for Assigned Names and Numbers (ICANN) represents; the Internet Engineering Task Force (IETF) and the Internet Architecture Board (IAB); Regional Internet Registries (RIRs); top-level domain (TLD) operators/managers (e.g., country codes and generic); governments; and the Internet user community.

- Perform IANA functions, which are administrative and technical in nature, based on policies developed  by interested and affected parties (see above), giving equal priority to all tasks, processing all requests promptly and efficiently, and preserving stability and security

- Role is operational, not policy development

- For each IANA function, develop and post

  - user instructions including technical requirements

  - documenting the source of the policies and procedures and how it will apply the relevant policies and procedures

  - performance standards

- Internet Assigned Numbers Authority (IANA) Functions

  - Coordinate The Assignment Of Technical Protocol Parameters including the management of the Address and Routing Parameter Area (ARPA) TLD

    - review and assign unique values to various parameters (e.g., operation codes, port numbers, object identifiers, protocol numbers) used in various Internet protocols based on established guidelines and policies as developed by Stakeholders.

    - disseminate the listings of assigned parameters through various means (including on-line publication via a website) and shall review technical documents for consistency with assigned values.

    - operate the ARPA TLD within the current registration policies for this TLD

    - implement DNSSEC in the ARPA TLD.

  - Perform Administrative Functions Associated With Root Zone Management –

    - facilitate and coordinate the root zone of the domain name system, and maintain 24 hour-a-day/7 days-a-week operational coverage. NOTE:  The process flow for root zone management involves three roles that are performed by three different entities through two separate legal agreements: the Contractor as the IANA Functions Operator, NTIA as the Administrator, and VeriSign (or any successor entity as designated by the U.S. Department of Commerce).

  - Root Zone File Change Request Management -- The Contractor shall receive and process root zone file change requests for TLDs. These change requests include addition of new or updates to existing TLD name servers (NS) and delegation signer (DS) resource record (RR) information along with associated 'glue' (A and AAAA RRs). A change request may also include new TLD entries to the root zone file. The Contractor shall process root zone file changes as expeditiously as possible.

  - Root Zone “WHOIS” Change Request and Database Management -- The Contractor shall maintain, update, and make publicly accessible a Root Zone “WHOIS” database with current and verified contact information for all TLD registry operators. The Root Zone “WHOIS” database, at a minimum, shall consist of the TLD name; the IP address of the primary nameserver and secondary nameserver for the TLD; the corresponding names of such nameservers; the creation date of the TLD; the name, postal address, email address, and telephone and fax numbers of the TLD registry operator; the name, postal address, email address, and telephone and fax numbers of the technical contact for the TLD registry operator; and the name, postal address, email address, and telephone and fax numbers of the administrative contact for the TLD registry operator; reports; and date record last updated; and any other information relevant to the TLD requested by the TLD registry operator.  The Contractor shall receive and process root zone “WHOIS” change requests for TLDs.

  - Delegation and Redelegation of a Country Code Top Level-Domain (ccTLD) --The Contractor shall apply existing policy frameworks in processing requests related to the delegation and redelegation of a ccTLD, such as RFC 1591 Domain Name System Structure and Delegation, the Governmental Advisory Committee (GAC) Principles And Guidelines For The Delegation And Administration Of Country Code Top Level Domains, and any further clarification of these policies by interested and affected parties as enumerated in Section C.1.3. If a policy framework does not exist to cover a specific instance, the Contractor will consult with the interested and affected parties, as enumerated in Section C.1.3; relevant public authorities; and governments on any recommendation that is not within or consistent with an existing policy framework. In making its recommendations, the Contractor shall also take into account the relevant national frameworks and applicable laws of the jurisdiction that the TLD registry serves. The Contractor shall submit its recommendations to the COR via a Delegation and Redelegation Report.

  - Delegation and Redelegation of a Generic Top Level Domain (gTLD) -- The Contractor shall verify that all requests related to the delegation and redelegation of gTLDs are consistent with the procedures developed by ICANN. In making a delegation or redelegation recommendation, the Contractor must provide documentation verifying that ICANN followed its own policy framework including specific documentation demonstrating how the process provided the opportunity for input from relevant stakeholders and was supportive of the global public interest. The Contractor shall submit its recommendations to the COR via a Delegation and Redelegation Report.

  - Root Zone Automation -- The Contractor shall work with NTIA and the Root Zone Maintainer, and collaborate with all interested and affected parties as enumerated in Section C.1.3, to deploy a fully automated root zone management system within nine (9) months after date of contract award. The fully automated system must, at a minimum, include a secure (encrypted) system for customer communications; an automated provisioning protocol allowing customers to manage their interactions with the root zone management system; an online database of change requests and subsequent actions whereby each customer can see a record of their historic requests and maintain visibility into the progress of their current requests; and a test system, which customers can use to meet the technical requirements for a change request ; an internal interface for secure communications between the IANA Functions Operator; the Administrator, and the Root Zone Maintainer.

  - Root Domain Name System Security Extensions (DNSSEC) Key Management --The Contractor shall be responsible for the management of the root zone Key Signing Key (KSK), including generation, publication, and use for signing the Root Keyset. As delineated in the Requirements at Appendix 2 entitled Baseline Requirements for DNSSEC in the Authoritative Root Zone that is incorporated by reference herein as if fully set forth. The Contractor shall work collaboratively with NTIA and the Root Zone Maintainer, in the performance of this function.

  - Customer Service Complaint Resolution Process (CSCRP) --The Contractor shall work with NTIA and collaborate with all interested and affected parties as enumerated in Section C.1.3 to establish and implement within six (6) months after date of contract award a process for IANA function customers to submit complaints for timely resolution that follows industry best practice and includes a reasonable timeframe for resolution.

  - Allocate Internet Numbering Resources --The Contractor shall have responsibility for allocated and unallocated IPv4 and IPv6 address space and Autonomous System Number (ASN) space based on established guidelines and policies as developed by interested and affected parties as enumerated in Section C.1.3. The Contractor shall delegate IP address blocks to Regional Internet Registries for routine allocation typically through downstream providers to Internet end-users within the regions served by those registries. The Contractor shall also reserve and direct allocation of space for special purposes, such as multicast addressing, addresses for private networks as described in RFC 1918-Address Allocation for Private Internets, and globally specified applications.

  - Other services --  The Contractor shall operate the INT TLD within the current registration policies for the TLD. Upon designation of a successor registry by the Government, if any, the Contractor shall cooperate with NTIA to facilitate the smooth transition of operation of the INT TLD. Such cooperation shall, at a minimum, include timely transfer to the successor registry of the then-current top-level domain registration data. The Contractor shall also implement modifications in performance of the IANA functions as needed upon mutual agreement of the parties.