## Slide 2
Transition Planning Update
Trang Nguyen | 28 June 2016

## Slide 3: Agenda
Opening Remarks (Jonathan Robinson/Lise Fuhr)
Implementation Planning Update (Trang Nguyen)
Q&A
Closing Remarks (Jonathan Robinson/Lise Fuhr)
Notes: This is a simpler agenda slide, the outline for your presentation.

## Slide 4
Opening Remarks
Lise Fuhr and Jonathan Robinson
Notes: Breakup your presentation, divide it into sections. This is especially useful if most of your presentation is text.

## Slide 5
Implementation Planning Update
Notes: Breakup your presentation, divide it into sections. This is especially useful if most of your presentation is text.

## Slide 6: Implementation Planning Timeline – Proposals Delivered in March 2016
 | Nov ‘15 | Dec ‘15 | Jan ‘16 | Feb ‘16 | Mar ‘16 | Apr ‘16 | May ‘16 | Jun ‘16 | Jul ‘16 | Aug ‘16 | Sep ‘16
ICANN
55
ICANN
56
Root Zone Management System (RZMS) changes & parallel testing
Root Zone Maintainer Agreement (RZMA)
Service Level Expectations (SLEs) for Naming Community
Service Level Agreements (SLAs) with the Number Community
IETF MoU Supplemental Agreement
Customer Standing Committee (CSC)
ICANN Bylaws
Independent Review Process (IRP) Enhancements
Reconsideration Request Enhancements
Empowered Community
Post-Transition IANA (PTI)
IANA Intellectual Property Rights (IPR)
Root Zone Evolution Review Committee (RZERC)
IANA Operational Escalation Processes
Implementation of the post-transition Financial Planning Process
Completed
Remaining
Track 1
Track 2
Track 3
ICANN Articles of Incorporation
+40%
10%
90%
+90%
5%
95%
+60%
75%
25%
+50%
95%
5%
+50%
95%
5%
+40%
50%
50%
+55%
60%
40%
+65%
70%
30%
+25%
35%
65%
+80%
90%
10%
50%
50%
5%
95%
5%
95%
5%
95%
50%
50%
Progress since ICANN 55
+90%
✔
Notes: Look for different ways to display your data or text by using alternatives to simple bullets.
To adjust the number in the arrow to text or another number, click on the text box around the number, revise.
To add an arrow, click on the arrow, ensure the arrow is highlighted, COPY and PASTE and move to the desired placement, or DELETE if there are too many arrows.

## Slide 7: PTI Overview
Officers
Staff
Legal Status
Services
Operations
Board
5 directors
3 from ICANN or PTI staff
2 by ICANN NomCom
Jonathan Robinson and Lise Fuhr to serve as interim directors
Abide by Conflict of Interest and Code of Conduct
Appointed by PTI Board
PTI President (seconded from ICANN at time of transition)
Treasurer (ICANN direct shared resource)
Secretary (ICANN direct shared resource)
Seconded from ICANN to PTI
After transition, ICANN will work to put in place benefits, systems and processes
Once in place, PTI will be required to offer employment to seconded employees and new hires
Affiliate of ICANN
ICANN is sole member
Domiciled in California
501(c)(3) tax status
Name
Number
Protocol Parameters
Other current IANA services
At time of transition, resources required to support PTI’s operations and legal status will be provided by ICANN and the cost charged to PTI
PTI Board may review arrangement post transition

## Slide 8: ICANN-PTI Contractual Relationship

## Slide 9: Post-Transition Landscape

## Slide 10: Names SLEs
Names SLEs Implementation Phases
Polishing developments
Developing proposal for community review
Proposed performance targets will be shared with CWG’s SLE workgroup in July.
Once they have been agreed upon with the community, SLAs will be included in the ICANN-PTI naming function contract.

## Slide 11: Customer Standing Committee (CSC)
Members
  2 ccTLDs
  2 gTLDs
  Optional 1 representative from .ARPA, .MIL, or .GOV
Liaisons
  optional 1 liaison from each organization below:
    GNSO (RrSG or NCPH)
    ALAC
    NRO or ASO
    GAC
    RSSAC
    SSAC
  PTI
Composition
Monitor performance of PTI against Names SLAs. May also recommend changes to SLAs.
Undertake actions to address poor performance including escalation to ccNSO and GNSO.
As necessary, propose changes to IANA naming services or operations to enhance the provision of the naming services.
Purpose
1 June 2016: ICANN requested appointment of candidates
22 July 2016: Deadline for appointments
10 August*: ccNSO & GNSO Councils’ final approval of CSC membership composition
*Tentative date
Status & Next Step
Notes: Icons or text are editable, change/add to your preference.

## Slide 12: Root Zone Evolution Review Committee (RZERC)
ICANN Board
SSAC
RSSAC
ASO
IETF
RySG
ccNSO
RZM
PTI
Composition
Review and provide input regarding proposed architectural and operational changes to the root zone.
As determined necessary by the committee, propose architectural and operational changes to the Root Zone for consideration by the ICANN Board.
Act as a consultation body for ICANN during the RFP process for the Root Zone Maintainer, if needed.
Purpose
IOTF reviews Charter
CWG reviews Charter
30-day public comment
ICANN Board approves Charter
ICANN requests appointments
RZERC formed
Status & Next Step
Notes: Icons or text are editable, change/add to your preference.

## Slide 13: IANA IPR
On-going coordination and collaboration between operational communities
Operational Communities working on finalizing the IANA IPR framework
Contracts will need to be drafted
iana.org operational arrangement and approval processes need to be agreed-to

## Slide 14: Engage and Contribute
Public Comment
  Root Zone Evolution Review Committee Charter https://www.icann.org/public-comments/draft-rzerc-charter-2016-06-10-en
  ICANN Restated Articles of Incorporation https://www.icann.org/public-comments/draft-restated-articles-incorporation-2016-05-27-en
Volunteer
  Customer Standing Committee https://www.icann.org/en/stewardship-implementation/customer-standing-committee-csc
Participate in, or Follow Discussions
  CWG-Stewardship Mail List cwg-stewardship@icann.org
  Implementation Oversight Task Force (IOTF) Mail List iotf@icann.org
  IANA IPR Mail List iana-ipr@nro.net

## Slide 15
Q&A
Notes: Breakup your presentation, divide it into sections. This is especially useful if most of your presentation is text.