Working Plan of Cyrillic Generation Panel

Draft 1.0

| # | Task | Subtask | Deadline | Responsible executive |
| --- | --- | --- | --- | --- |
| 1.1 | Formation first draft of “Proposal for the Generation Panel for the Cyrillic Script Label Generation Ruleset for the Root Zone” Preliminary Code Points Analysis | Filing in all of the tables in document; formation of the subject base for next steps |  | Small working groups on the National Cyrillic Scripts (for each National Script - small working group) |
| 1.2 |  | Analysis of the National Cyrillic Alphabet to identify cases of confusion Code Points relative to the Latin and Greek Scripts |  | Small working groups on the National Cyrillic Scripts (for each National Script - small working group) |
| 1.3 |  | Preparation of own confusion tables (on base native alphabets) with Latin and Greek scripts |  | Small working groups on the National Cyrillic Scripts (for each National Script - small working group) |
| 1.4 |  | Preparation of consolidated confusion tables in form of the summary table for Cyrillic scripts |  | Cyrillic GP |
| 2.1 | Principles Inclusion, Exclusion or Deferral for Code Points (for example) | Definition of Inclusion, Exclusion or Deferral Principles |  | Cyrillic GP |
| 2.2 |  | The preparation and formation of summary document on Code Points of Cyrillic Scripts which should be included, excluded or deferred (as basis for Label Generation Ruleset - LGR) for TLD labels |  | Cyrillic GP |
| 3.1 | Rule Variants Analysis | Principles for what is a Variant (as a part of LGR) of including of the Code Points within Cyrillic script |  | Small working group #1 |
| 3.2 |  | Principles for what is a Variant (as a part of LGR) of confusing the Code Points between Cyrillic script and Greek/Latin scripts |  | Small working group #2 |
| 3.3 |  | Public comments on variants |  | Open for community |
| 3.4 |  | The preparation and formation of summary document on Variants |  | Cyrillic GP |
| 3.5 |  | Code Point Level Analysis for Arabic Script for Inclusion in LGR for the Root Zone |  |  |
| 4.1 | Whole Label Evaluation (WHL) Rule Analysis | Analysis for WLE Rules (if any) |  | Cyrillic GP |
| 5.1 | Finalization of LGR proposal for Cyrillic script | The preparation and writing of the final report |  | Cyrillic GP |
| 5.2 |  | Public comments |  | Open for community |
| 5.3 |  | Finalization of report after comments |  | Cyrillic GP |