Proposed Schedule & Topics between now and ICANN66

| Date | What | Topics expected to be covered |
| --- | --- | --- |
| 17 Sept 2019 – 14.00 UTC | Legal Committee meeting | Consider remaining questions |
| 19 Sept 2019 – 14.00 UTC | EPDP Team Meeting | Review team input on who should be responsible for disclosure decision Criteria/content of requests (BB a) – first reading Retention and destruction of data (BB e) – first reading |
| 24 Sept 2019 – 14.00 UTC | EPDP Team meeting | Acceptable Use Policy (BB d & h) – first reading. Receipt of acknowledgement (BB k) – first reading |
| 26 Sept 2019 – 14.00 UTC | EPDP Team Meeting | Query Policy (BB i & l) – second reading, incl. review of updated language from James and Mark Sv. Accreditation (BB f & j) – review updated proposal from Alex and Milton Retention and destruction of data (BB e) – Second reading |
| 1 Oct 2019 – 14.00 UTC | Legal Committee meeting | Consider remaining questions |
| 3 Oct 2019 – 14.00 UTC | EPDP Team meeting | Acceptable Use Policy (BB d & h) – second/final reading Criteria/content of requests (BB a) – second/final reading |
| 8 Oct 2019 – 14.00 UTC | EPDP Team meeting | Accreditation (BB f & j) – second/final reading Receipt of acknowledgement (BB k) – second/final reading |
| 10 Oct 2019 – 14.00 UTC | EPDP Team meeting | Response requirements / expectations, including timeline/SLAs (BB g) – first reading Terms of use / disclosure agreements / privacy policies (BB m) – first reading |
| 15 Oct 2019 – 14.00 UTC | Legal Committee meeting | Consider remaining questions |
| 17 Oct 2019 – 14.00 UTC | EPDP Team meeting | Purposes (BB b) – second reading User Groups (BB c) – second reading Financial Stability (BB n) – second reading Start review of policy principles |
| 22 Oct 2019 – 14.00 UTC | EPDP Team meeting | Response requirements / expectations, including timeline/SLAs (BB g) – second/final reading Terms of use / disclosure agreements / privacy policies (BB m) – second/final reading |
| 24 Oct 2019 – 14.00 UTC | EPDP Team meeting | Continue review of policy principles Publication of 1.0 draft |
| 24 – 28 Oct 2019 | Survey to determine which topics from 1.0 draft should be prioritized for EPDP Team F2F meeting |  |
| 29 Oct 2019 – 14.00 UTC | EPDP Team meeting | Review and discuss agenda for EPDP Team meetings at ICANN66 |
| 2-7 Nov 2019 | ICANN66 | EPDP Team meetings: Saturday, 02 Nov 08:30-18:30 Sunday, 03 Nov 17:00-18:30 Monday, 04 Nov 10:30-12:00 (Plenary Session) Monday, 04 Nov 15:15-18:30 Thursday, 07 Nov 13:30-15:00 |