## Slide 1
Thick Whois Consistent Labeling & Display
Proposed Implementation Timeline

## Slide 2
Scenario 1 – No synchronization with other initiatives
2014
2015
Feb
Apr
Jan
Aug
Dec
Oct
Jun
Jul
Sep
Nov
Mar
May
2016
Dec
Oct
Nov
Feb
Apr
Jan
Aug
Dec
Oct
Jun
Jul
Sep
Nov
Mar
May
TW CL&D Policy Effective Date
Update to EPP Standard (High Impact)
ICANN 52
Draft Implementation Plan
Final Implementation Plan
Policy Effective Date Announcement
ICANN 52
Draft Implementation Plan
Implementation by Contracted Parties
TW CL&D Policy Effective Date
Final Implementation Plan
Policy Effective Date Announcement
Draft Milestones previously posted
for Thick WHOIS CL&D Implementation
Ry/Rr Systems Update

## Slide 3
Scenario 2 – Synchronization with other initiatives
2014
2015
Feb
Apr
Jan
Aug
Dec
Oct
Jun
Jul
Sep
Nov
Mar
May
2016
Dec
Oct
Nov
Feb
Apr
Jan
Aug
Dec
Oct
Jun
Jul
Sep
Nov
Mar
May
Finalization of Implementation Plan
Update to EPP Standard (High Impact requirements)
Ry/Rr EPP Systems Update
Whois Clarifications Effective Date
ICANN 52
Implementation by Contracted Parties
AWIP + Whois Clarifications (Assumption)
ICANN 52
Implementation of RDAP by Ry/Rr
IETF
RFCs
Published
Operational Profile Definition
RDAP (Assumption)
RDAP Effective Date
TW CL&D Policy Effective Date
Inclusion of CL&D Requirements to RDAP Operation Profile
Ry/Rr Systems Update Low/Med. Impact Requirements)
12 months
6 months
6 months
Thick WHOIS Consitent Labeling & Display