PDP3.0 – Improvement #17 Discussion Paper

PDP3.0 Workplan:

#17. Resource reporting for PDP WGs:

- Small Team Lead: Rafik Dammak

- Staff Lead: Berry Cobb

Proposed sign-off method:

- Council review and non-objection to updated fact sheet and possible updates to charter template

Objective & Description (Per PDP 3.0 Final Report):

- Allow for resource tracking and oversight, enhancing accountability.

- Require PDP WGs to provide regular resource reporting updates to allow for a better tracking of the use of resources and budget as well as giving leadership teams the responsibility for managing these resources.

Possible Implementation Steps (Per PDP 3.0 Final Report):

- Staff should collect information regarding budget and resources to be allocated for PDP.

- Charter drafting team should identify the resources and needs during the chartering process

- GNSO Council to work with ICANN Staff to adapt fact sheets used for review teams and EPDP to monitor and report on progress as well as resources for PDP WGs.

Proposed Next Steps:

- Review charter template to see if additional sections/guidance is to be provided to reflect this point

- See #11 - Update GNSO Council Project list that incorporates Status/Condition of projects, including procedures for reporting and response to changes in Status/Condition

- Review fact sheet and provide input, as appropriate

- Review prior efforts on resource and bandwidth analysis of current workload and pipeline.

- Review small team conclusions and proposed implementation of this improvement

GNSO Council Action Items List:

Relevant Council Action Items from SPS2019:

How to manage Council’s 2019 workload: strategies to increase effectiveness

- Erika Mann to send note to Council upon the adoption of the new copyright law and the potential impact on GNSO policy work / DNS.

- Council to form a small team to work on the definitions in the Project Timing Document in relation to definitions of priority and level of effort.

- Staff to update Project Timing Document to try and incorporate suggestions from Councilors.

What does Council need/want to achieve in 2019, and how to do this?

- As part of PDP 3.0, Council to establish PDPs Chair(s)/ liaisons communication / reporting timelines and requirements to Council.

- Council to consider how to better understand the specific resourcing needs of PDP WGs (e.g., SCBO to meet with PDP leadership in August of every year).

Wrap up and close of session

- In order to better prioritize work, need to know capacity of Council, community, staff, Staff to get existing information from Berry Cobb about average commitment and Council to see if that can be utilized, leveraged, and/or updated.

Possible Near-term Actions & Deliverable for SPS2020:

- Better understand and determine scope of what is meant by “resource” tracking, reporting, and oversight as defined in SPS2019 including child GNSO Council action items as result of those deliberations.

- Define “resource management” in the context of GNSO WGs (project triple constraints – Scope, Cost, Time)

  - Staff resource – current best effort = % FTE allocation guesstimates

  - Community resource – current best effort is # of members times the duration of calls

  - Budget and financial resource – no current data, other than what is provided annually through fiscal year budget planning.

- Define “capacity management” and decision structure required for the GNSO to understand available bandwidth and manage demand.

  - Expand on the pipeline concept from the Project List

    - Develop a prioritization criteria matrix that ranks urgency and demand requirements

    - Develop an enhanced forecast mechanism for planned work (within Council scope and external efforts such as Organizational and Mandated Reviews or Implementation of Policy etc. that place demand on GNSO resources)

    - Develop a framework to understand % allocations of resources for in-flight projects

    - Develop an after-action-review of closed projects for continuous improvement for comparing planned vs. actual

  - Develop an evaluation and decision framework to manage planned and un-planned projects. Determine what in-flight work is paused, parked, or cancelled should un-planned projects dictate higher priority and exceeds the available bandwidth across the resource pool.

- Define “financial management” in the context of GNSO WGs.

  - Should time/resource/budget constraints be applied at chartering phase (ex. Model 1 = 12 months, Model 2 = 18 months w/ appropriate rationale; both models maintain quarterly and annual checkpoints)

  - Should a guesstimate cost / sizing per project mechanism be developed?

  - What are the fiscal budget considerations and define inputs to the budgeting process based on forecast?

- Define “Program and Portfolio Management” as parents to Project Management in the context of GNSO projects.

- Review GNSO Charter template for possible enhancements.

https://docs.google.com/document/d/1QsZoBxrJc8rq4BcpfQBK-zvxchxIeFRY/edit

https://community.icann.org/x/RgZlAg

https://www.pmi.org/learning/library/triple-constraint-erroneous-useless-value-8024

https://www.pmi.org/learning/library/powerful-project-financials-6339

https://www.pmi.org/learning/library/triple-constraint-erroneous-useless-value-8024