PPSAI – Proposed Work Plan

3 February 2014
	Target Date
	What
	Deliverable / Topic for Discussion
	Who

	4 Feb 2014 
	WG Meeting
	Review draft work plan

Review latest grouping of charter questions
	WG

	11 Feb 2014
	WG Meeting
	Finalize work plan
Review latest grouping of charter questions & 
	WG

	18 Feb 2014
	WG Meeting
	Review information obtained by staff in relation to review of terms and conditions of P/P services affiliated with 2013 RAA accredited registrars
Finalize grouping of charter questions
	WG

	25 Feb 2014 
	WG Meeting 
	Finalize review of information obtained by staff in relation to review of terms and conditions of P/P services affiliated with 2013 RAA accredited registrars

Identify any additional research / data gathering that needs to be undertaken in relation to the charter questions


	WG

	28 Feb 2014
	Deadline for SG/C/SO/AC Input

Deadline EWG Survey
	Staff to review information received and collate information per charter / sub-questions for WG review and consideration.
	

	4 March 2014 
	WG Meeting
	Commence deliberations on Category I Main Issues
	WG

	11 March 2014
	WG Meeting
	Continue deliberations on Category I Main Issues
	WG

	18 March 2014
	WG Meeting
	Continue deliberations on Category I Main Issues
	WG

	26 March 2014
	WG F2F Meeting – ICANN meeting in Singapore
	Provide status update to ICANN community

Agree on preliminary conclusions for Category I Main Issues
	WG

	8 April 2014
	WG Meeting
	Review & update work plan, as necessary

Commence deliberations on Category II Maintenance
	WG

	15 April 2014
	WG Meeting
	Continue deliberations on Category II Maintenance
	WG

	22 April 2014
	WG Meeting
	Continue deliberations on Category II Maintenance
	WG

	29 April 2014
	WG Meeting
	Agree on preliminary conclusions for Category II Maintenance 
	Staff

	6 May 2014
	WG Meeting
	Commence deliberations on Category III Registration
	WG

	13 May 2014
	WG Meeting
	Continue deliberations on Category III Registration
	WG

	20 May 2014
	WG Meeting
	Continue deliberations on Category III Registration
	WG

	27 May 2014
	WG Meeting
	Agree on preliminary conclusions for Category III Registration
	WG

	3 June 2014
	WG Meeting
	Commence deliberations on Category IV Contact
	WG

	10 June 2014
	WG Meeting
	Continue deliberations on Category IV Contact
	WG

	17 June 2014
	WG meeting
	Continue deliberations on Category IV Contact
	WG

	25 June 2014
	WG F2F Meeting – ICANN meeting in London
	Provide status update to ICANN community

Agree on preliminary conclusions for Category IV Contact
	WG

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	


