CSC Findings of IANA Naming Function Performance Report for the Month of May 2020

Date: 17 June 2020

Overall Finding

The CSC completed review of the May 2020 IANA Naming Function Performance Report and finds that PTI’s performance for the month was:

Excellent- PTI’s performance over May 2020 was 100%.  PTI met all 65 of the currently defined thresholds.  The current list of thresholds is included in PTI’s performance report.

Metrics That the CSC is Tracking Closely

Currently, there are no metrics requiring close tracking.

SLA metrics that are in the process of being changed

| Metric | Current SLA | Actual Performance | Proposed Adjusted SLA | Explanation | Implementation Status |
| --- | --- | --- | --- | --- | --- |
| ccTLD Delegation/Transfer: Validation and Reviews | 100% within 60 days, measured monthly | 40-90 days | Remove | Time it takes staff to review and analyze documentation, write the findings report and complete all other staff processes involved in the request from beginning to end. | Approved by the ccNSO and pending approval by the GNSO Council. [next step is agenda item on CSC call] |
| Metric | Current SLA | Actual Performance | Proposed Adjusted SLA | Explanation | Implementation Status |
| ccTLD Delegation/Transfer: Validation and Reviews after each submission | No current SLA | New SLA | 100% within 14 days, measured monthly | Time it takes staff to process the information included in each documentation submission, and respond to the requester describing deficiencies if necessary. | Approved by the ccNSO and GNSO Councils. [next step is agenda item on CSC call] |
| ccTLD Delegation/Transfer: Report Creation | No current SLA | New SLA | 100% within 21 days, measured monthly | Time it takes for staff to finalize a delegation or transfer report to be submitted for review and publication. | Approved by the ccNSO and GNSO Councils. [next step is agenda item on CSC call] |
| ccTLD Delegation/Transfer: Number of interactions or clarifications with customer | No current SLA | Informational only | Informational only | Tracks the number of interactions with the customer as an indication of the quality of the request. | Approved by the ccNSO and GNSO Councils. [next step is agenda item on CSC call] |

Report of Escalations

No new escalations have been received during this reporting period.

IANA Naming Function Performance Report May 2020

The IANA Naming Function Monthly Performance Reports are available at:

https://www.iana.org/performance/csc-reports