Myanmar Generation Panel (GP) Meeting
Notes from the meeting on 25 September 2019

Meeting Attendees (in alphabetical order)

GP members:

- Paing Khant

- Yin May Oo

Staff:

- Pitinan Kooarmornpatana

Meeting Notes

- It was shared that the deadlines for ICANN66 is coming up. And the chair agrees to the dates.

  - 7 October 2019 is the submission date for the seven-minutes presentation during the IDN Update session.

  - 10 October 2019 is the submission date for the updated proposal in order to allow sufficient time for the IP to review and prepare for meaningful engagement in iCANN66.

- To fasten the process, once the formative part of the proposal is stable, the chair will request ICANN staff to work on the the XML version while the GP continue editing the descriptive parts. The target of formative part finalization is set for 29 September 2019.

- Next meeting is 1 October 2019 at 20:30 Yangon time.

Action Items

| S. No. | Action Items | Owner |
| --- | --- | --- |
| 1 | Review and finalize the formative part by 29 September 2019 | YM |
| 2 | Prepare the presentation for ICANN66 | YM |
| 3 | Develop XML version once the formative part is stable | PK |