SSR2 Plenary Meeting #12 - Tuesday 23 May @ 06:00 UTC

| Action Items Plenary #12 |  |  |
| --- | --- | --- |
| Action | Owner | Due Date |
| RT members to continue to volunteer for subtopics. More volunteers particularly needed for group 1: SSR. | SSR2-RT | TBD |
| Prepare a work structure for ICANN Security subgroup. | Boban Krsic | 26 May 2017 |
| Consolidate duplicative items, create subheadings for each topic groups, within volunteer groups. | SSR2-RT | 30 May 2017 |
| Record volunteers from plenary call in the subtopics document on wiki. | ICANN Org | 23 May 2017 |
| Draft work plan with key dates, circulate to RT for input. | Co-Chairs, James Gannon, Boban Krsic | TBD |
| Share thoughts on list regarding outreach and engagement, and possible guidelines. | SSR2-RT | TBD |
| Share thoughts on list regarding Johannesburg agenda topics. | SSR2-RT | 25 May 2017 |
| Distribute draft Johannesburg agenda to email list. | Co-Chairs | 30 May 2017 |
| Add agenda item regarding how Observers can participate and contribute to sub topic work to plenary call #13. | Co-Chairs | 30 May 2017 |
| Provide RT with draft work plan proposal for SSR1 Review sub-group (from SSR2-RT email list) | Žarko Kecić | TBD |

NOTES:

Updated SOIs & note apologies/absences

- Absences - Alain Patrick Aina, Cathy Handley, Don Blumenthal, Eric Osterweil, Mohamad Amin Hasbini

- No updated SOIs

Madrid follow-up: review of topics list and volunteers (see document circulated on list); brainstorming/discussion on next steps for Review Team

- Team members to continue volunteering for subtopics. More volunteers particularly needed for group 1, SSR.

- Group 2, ICANN security – currently 37 work items. Boban will review to consolidate duplicative items and create subheadings and circulate to RT by end of week.

- Staff to record volunteers from the plenary call to the topics list

- By next week, those who have volunteered for subtopics, consolidate them into headings/subheadings and remove duplications.

- Team members suggested topic leaders should be assigned to be responsible for keeping subgroup moving forward.

- Co-chairs to draft work plan with key dates, circulate to RT for input. James volunteered to work with Co-Chairs on this.

ICANN59 Johannesburg – agenda brainstorming discussion; update on meeting issues

- Abu Dhabi meeting will take place on 27 October. Team should start thinking about outreach for Abu Dhabi now.

- RT members to think about topic areas of focus and share thoughts on list regarding interviews or engagement eg. with staff, experts or community groups.

- James suggests reports from subteams, issues that need resolving at plenary, 1-1 interviews with key ICANN staff.

- RT members to share thoughts for Johannesburg agenda on email list before Thursday.

- Co-Chairs to circulate draft Johannesburg agenda early week of 29 May.

Review open action items list & team members’ to-do list

- Action owners to provide updates to co-chairs when possible.

- Co-Chairs have agreed no formal separation of duties is required. Consider this action item closed.

AOB

- RT should restart discussion on outreach and suggest ideas on the list.

- Matogoro suggests need for outreach guidelines.

- Add observer interactions with subteams to our next plenary call.

END OF MEETING