Action Plan for Universal Acceptance of Domain Names and Email Addresses

FY22: July 2021 - June 2022

## Introduction - Measurement Working Group

This document provides a summary of work accomplished based on UASG’s FY21 Action Plan.

Progress status indicators, as of 9 April 2021:

|  | Completed |
| --- | --- |
|  | In progress |
|  | Under planning or contracting |
|  | Not started |

## FY21 Project Status

| # | Task | Budget (USD) | Status | Comment |
| --- | --- | --- | --- | --- |
| C1 | Develop Comms plan | 0 |  | In planning. |
| C2 | Develop comms for reaching out to Programming language library maintainers | 0 |  | UA Messaging document completed; being used in outreach. |
| C3 | Publish case studies with comms partner | 25,000 |  | In planning and progress. |
| C4 | Review and implementation UASG.tech website | 5,000 |  | In planning. |
| C5 | Organize a strategic comms partner – Edleman | 25,000 |  | Partner on-boarded and supporting comms work. |
| C6 | Maintain social media presence of UASG | 0 |  | Ongoing |
| C7 | Translation of relevant reports and case studies | 10,000 |  | Ongoing as requested by the community. |

FY22 Proposed Projects

| # | Task/Project | Budget (USD) | Comment |
| --- | --- | --- | --- |
| C1 |  |  |  |
| C2 |  |  |  |
| C3 |  |  |  |
| C4 |  |  |  |