Work Item: Evaluation of Email Software and Services which Announce EAI Support

Ver.: 2019-12-13

# Purpose

The purpose of this work item is to create the following deliverables as per the UASG EAI Working Group Charter and UASG Action Plan. This work is proposed by the UASG EAI Working Group https://community.icann.org/display/TUA/UA-EAI+WG. This work item maps to the following entries in the Working Group charter and the UASG action plan:

Outcome 5 in the Working Group Charter:

Undertake a review of email technology and services to determine the degree of their support for EAI, in conjunction with measurements working group

The review and evaluation are built based on the methodology published in UASG021A and the knowledge from the pilot evaluation published in UASG021B.

- Coordination Group proposing the work item:   UA EAI WG

- Reference to the Action plan:  FY20

- Reference to work item(s):   E3 and M4

# Description of Work

The work will test the EAI components and services which announce EAI support based on the following list.  The methodology laid out in UASG021A and as updated in UASG021B will be executed in order to perform portions of this work item. When generating the proposal, the following will be considered:

|  | MUA | MSA | MTA | MDA | MSP | Webmail |
| --- | --- | --- | --- | --- | --- | --- |
| Axigen | X | X | X | X |  | X |
| XgenPlus Email Server | X | X | X | X | X | X |
| Coremail | X |  |  |  | X | X |
| Gmail | X |  |  |  | X | X |
| MS Outlook.com | X |  |  |  | X | X |
| Yandex Mail | X |  |  |  | X | X |
| IBM Notes | X |  |  |  |  | X |
| Roundcube | X |  |  |  |  | X |
| Apple Mail | X |  |  |  |  |  |
| Mozilla Thunderbird | X |  |  |  |  |  |
| MS Outlook | X |  |  |  |  |  |
| Courier |  | X | X | X |  |  |
| IBM Domino |  | X | X | X |  |  |
| MS Exchange Server |  | X | X | X |  |  |
| Oracle Communications Messaging Server |  | X | X | X |  |  |
| Exim |  | X | X |  |  |  |
| Halon |  | X | X |  |  |  |
| Postfix |  | X | X |  |  |  |
| Sendmail |  | X | X |  |  |  |
| Fetchmail |  |  |  | X |  |  |

- Determine test configurations for end to end testing.  When proposing test configurations which require components from more than one provider, minimize the number of providers, as needed

- When proposing test configurations requiring components from multiple providers, ensure interoperability between such components

- When testing MxAs which are a part of an online service, spam filter functionality may be incorporated into the service.  Testing should account for any results which are directly related to such spam filter functionality.  Note that the methodology in UASG021A and UASG021B does not directly address spam filters or define any specific test cases for spam filters.

A list of already-tested components in UASG021B will be provided. These components need not tested again unless meaningful changes have occurred. For those component where results from  UASG021B are reused, these results from UASG021B should be integrated in the final report of this work by reference.

The work item will undertake the testing and create a final report in agreed upon format.

# Deliverables

For the Email tools and services identified:

- Refine and undertake testing as proposed in UASG021A and as refined in UASG021B

- Publish any updates in testing methodology

- Produced a report with testing results in a format based on UASG021B for all the tools and services without anonymization with any additional findings

- Produce a presentation based on the report on testing

# Timeline

- Tentative start date: 1 February 2020

- Tentative end date:  TBD

# History (if any)

The review and evaluation are built based on the methodology published in UASG021A and the knowledge from the pilot evaluation published in UASG021B.

# Recommendation

This section will note the summary of decision of the work item by the UASG leadership team.  Any changes from above should be explicitly noted.